## Slide 1: Scrum-Agile Approach to Development
Alex Metzger

## Slide 2: Roles of the Scrum-Agile Team
Product Owner
  A Product Owner orders the work for a complex problem into a Product Backlog1
  Has direct communication with the client/user base
Scrum Master
- The Scrum Master is accountable for establishing Scrum by helping everyone understand Scrum theory and practice1
- Helps relay information from Product Owner to development team
Development Team
- Developers are the people in the Scrum Team that are committed to creating any aspect of a usable Increment each Sprint1
- Create plans to incrementally complete the user stories of a product backlog

## Slide 3: Phases of the Agile Life Cycle
Product Conception
The first phase of the agile process starts with the Product Owner conceptualizing the product and generating a product backlog for the development team.
Inception
After the product backlog has been generated and the development team has a clear picture on what functionalities are needed, it is time for the development team to begin working and delegating sprints based on the Scrum Master’s plans
Iteration
Once the development process kicks off, it is then the Scrum Master’s duty to make sure the development team stays on tasks with their sprints by using Scrum events such as daily scrum meetings. This is the phase that may take the longest and may be dynamic by nature.
Testing
This is where the testers try edge cases on the existing code and essentially makes sure the different functionalities of the application are releasable.
Release
Once all user stories of the product backlog have been completed and testing has been satisfied on all completed functionalities, it is time for the final project to be released.

## Slide 4: Agile vs. Waterfall
Agile | Waterfall
Members of the development team could be re-partitioned to address the sorting problem. | Most if not all the team would need to fix this issue before continuing the project
Other sprints could continue to be developed independent of the setback in this sprint. | A delay in communication could setback the entire project and change expected due dates by the client.
Scrum Master can be notified and address the issue quickly through daily scrum meetings. | Higher level team members would likely be left in the dark of the issue as the development team scurries to fix the issue.
In this example, there was an issue at the testing stage of a functionality of the development life cycle, specifically certain edge cases of a price sorting functionality for the SNHU Travel Team Project weren’t behaving properly. Below outlines the difference in how this issue would be addressed in an Agile vs Waterfall methodology.

## Slide 5: When to Use What
Waterfall
1. Used when hard deadlines need to be met.
2. Little room for flexibility
3. Should be used when the project is simple enough to be completed in one single longer phase.
Agile
  1. Focuses more on an incremental and iterative approach3
  2. Much more flexible since teams are separated into many smaller ones and can be dynamically changed based on the different sprints’ needs.
  3. Requirements are prepared daily as opposed to all at once at the beginning of the development process.

## Slide 6: References
1 Ken Schwaber and Jeff Sutherland. The 2020 Scrum Guide. https://scrumguides.org/scrum-guide.html. 2020
2 Wrike.com. The Agile Software Development Life Cycle. https://www.wrike.com/agile-guide/agile-development-life-cycle/
3 Jose Maria Delos Santos. Agile vs. Waterfall: Differences in Software Development Methodologies. https://project-management.com/agile-vs-waterfall/. Aug 23, 2021.